}

Guide 1. APT Project Definition
Capstone Course

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student Name | 1.-Victor Sandino Iriarte Serrano 2.-Ismael Gustavo Cabrera Loyola 3.-Javier Ignacio Monroy Silva 4.-Ignacio Javier Ceron Serrano |
| --- | --- |
| Ruth | 1.-21.096.410-K 2.-20.174.655-8 3.-21.787.643-5 4.-19.776.440-6 |
| Career | Computer Engineering |
| Headquarters | DUOC UC VIÑA DEL MAR |

2. APT Project Description

In the description, you should briefly state the name of your APT project and the graduate profile competencies you will be applying. If your degree program defines areas of expertise, also mention which areas your project relates to.

| Project Name | Monroy Sales |
| --- | --- |
| Area(s) of performance | Software Development and Applied Intelligence: The project addresses the design and construction of an advanced computer solution that integrates Artificial Intelligence (AI) components and predictive models to automate operational decision-making. Information and Data Technology Management: Involves data modeling, AI service training/consumption, and software lifecycle management under agile methodologies to ensure a scalable and viable solution in today's market. |
| Skills | Integration of Emerging Technologies and Artificial Intelligence: Ability to select, adapt and implement supervised learning algorithms or AI-based cognitive services to generate added value and solve complex automation problems. Analysis, Design and Modeling of Software Solutions: Competence to structure complex business requirements and design software architectures capable of processing input data to feed intelligent modules. Robust Application Development and Data Management: Ability to code the solution, ensure data persistence and consistency in relational or non-relational engines, and deploy services in Cloud environments that support the load of AI processes. |

3. Rationale for the APT Project

Below are several fields that you must complete with the requested information. This section aims to have you describe your project in detail and justify its relevance and appropriateness.

| Relevance of the APT project | This project arose to address the critical deficiencies in stock control and traceability that micro and small businesses in the food retail sector (such as peanuts and confectionery) typically face. Currently, the lack of an automated system generates problems such as outdated inventory records, losses due to products nearing their expiration date (a critical factor in the food industry), losses from discrepancies in manual counting, errors in supplier orders, and delays in customer service. This topic was chosen because it allows for the direct application of software engineering in a real-world business scenario, where supply chain optimization and perishable product control directly impact business profitability. The problem arises within the operational context of a retail and/or distribution company specializing in confectionery and nuts (for example, located in the Valparaíso Region or nationwide, as applicable). The environment is characterized by a dynamic flow of high-turnover products, multiple suppliers, and the need to maintain rigorous storage standards to prevent losses due to spoilage or pests, typical of confectionery warehouses and retail outlets. Internally: It directly impacts business owners and managers , who lose valuable time on manual inventory counts and lack clear financial and stock information to make decisions; it also affects warehouse operators and sales staff , who suffer from the lack of rapid product traceability. Externally: It indirectly impacts end customers (consumers of sweets and snacks) , who may face stock shortages or the involuntary purchase of products with altered or poorly controlled expiration dates. This topic is highly relevant to the Software Engineering/Development career, as it demonstrates the ability to digitize and optimize traditional business processes through technology. - Value Contribution (Real/Simulated): Monroy Sales represents a concrete contribution by providing the organization with a modern, scalable, and secure technological tool that automates the control of incoming and outgoing goods, issues alerts for critical stock levels or expiration dates, and delivers accurate reports. This improves the company's operational efficiency, drastically reduces financial losses, and validates the professional skills of the development team by addressing real-world challenges in the technology and commercial industries. |
| --- | --- |
| APT Project Description | General Objective: To design, develop and implement an automated inventory control and management computer system for the company Monroy Sales , in order to optimize the recording of entries and exits, guarantee the traceability of high turnover products (such as peanuts and sweets), reduce losses and deliver accurate reports for managerial decision-making. Specific (expected) Objectives: - Gather and model the functional and non-functional requirements of the business using cutting-edge methodologies. - Design a robust software architecture and an efficient database that supports the storage and quick retrieval of stock, batches, and expiration dates. - Build an intuitive interface for operators and administrators, ensuring the security, scalability, and quality of the solution. To address the manual control and loss problems described above, the project will be approached by applying the full software development life cycle using a structured and/or agile approach. The solution will consist of an inventory platform that will operate as follows: - Automated Registration: It will centralize the entry and exit of merchandise using unique codes or identifiers per product and batch (essential for food and confectionery). - Expiration and Critical Stock Control: It will incorporate automatic alerts to warn about products nearing their expiration date or minimum stock levels, preventing losses and stockouts. - Database Management: It will be backed up by a relational (and/or non-relational as appropriate) data structure optimized for fast transaction queries and real-time inventory reports. - Development Methodology: Best practices from the software engineering industry will be used, covering everything from initial requirements engineering to testing and implementation phases, ensuring a quality, secure and sustainable product over time. |
| Relevance of the project to the graduate profile | - The Monroy Sales presents an ideal opportunity to put into practice and demonstrate mastery of the program's graduate profile, since addressing a real-world problem in the commercial and food sectors requires a comprehensive engineering approach, from conceptualization to software delivery. The relationship between the project and the selected competencies is based on the following: #### 1. General relationship with the graduate profile The project aligns with the professional profile by requiring the ability to transform operational and management problems (waste, lack of stock control, and confectionery traceability) into a functional, robust, and commercially viable technological solution. This demonstrates the autonomy, methodological rigor, and business acumen characteristic of graduates of this program. Each chosen competency plays an indispensable and direct role in the different phases of the system's development: - Requirements Engineering: This is strictly necessary in the initial phase to gather the real needs of the managers and warehouse staff of the confectionery company. Without the use of cutting-edge methodologies to model requirements, it would be impossible to understand how batches, expiration dates, or cash flows operate, risking the development of software that is not useful for the business. - Quality Software Design and Development: This is required to ensure that the system not only functions, but is also sustainable over time, secure, and meets professional industry standards. This prevents critical failures in a business environment where inventory is constantly changing. - Database Management (Relational and Non-Relational): This is fundamental due to the nature of the information the system handles (product catalogs, prices, entries, exits, transactions, and batches). Proper database structuring and modeling ensures that real-time stock queries and expiration reports are fast and 100% reliable. - IT Project Management (Traditional and Agile Approaches): It is absolutely necessary to plan the stages of the project, assign tasks, mitigate risks and meet the established delivery deadlines, responding flexibly to possible changes in the client's requirements. - Multiplatform Development and Best Practices: It allows the use of appropriate frameworks, languages and technological tools to build an efficient interface and business logic, ensuring that end users (operators and administrators) have a modern and accessible tool. |
| Relationship with professional interests | Our professional interests lie in software development for business process optimization , creating functional technological solutions for small and medium-sized enterprises (SMEs), and designing robust and scalable database architectures. I am particularly motivated by transforming real-world operational problems into intuitive, efficient, and high-quality digital tools. Software Engineering Applied to Business: The project reflects my interest in understanding real business dynamics (such as stock control of perishable products, sweets and losses) and translating them into technical specifications and clean code. Comprehensive Data Management: This reflects my affinity for the design of relational and non-relational databases, ensuring that the storage of batches, prices, and transactions is secure and allows for fast and reliable queries. Quality and Life Cycle Approach: Reflects the interest in working under formal methodologies and good industry practices, covering everything from requirements gathering to system deployment. Implementing Monroy Sales will significantly contribute to my professional development in the following ways: - Validation of Practical Competencies: It allows me to demonstrate in a real or high-fidelity simulated scenario that I master the complete software life cycle, going from theory to a working product. - Portfolio Strengthening: It functions as a verifiable success story that demonstrates experience in the development of business systems, which is highly valued in the job market. - Soft and Technical Skills Development: Enhance my ability to self-manage, solve problems under pressure, make architectural decisions, and understand the strategic value that technology brings to organizations. |
| Feasibility of APT Project Development | It is entirely feasible to implement Monroy Sales within the established timeframes and resources, thanks to a structured plan that considers the following aspects: #### 1. Time and Duration - Semester Duration: The project will run from August 10th to December , giving an approximate timeframe of 4 months (about 16 to 18 weeks) to complete the software lifecycle. - Assigned Hours: There are 3 weekly hours dedicated to the subject, totaling an estimated 45-50 hours of instructional support and guidance, which will be complemented with independent work to meet the development milestones (requirements, design, implementation and testing). #### 2. Materials and Resources Required The development will utilize accessible and industry-standard technological resources: - Personal computers with integrated development environments (IDEs such as VS Code, IntelliJ, etc.). - Database management systems (relational and/or non-relational). - Version control tools (Git/GitHub) and agile management platforms (Trello or Jira). - Programming languages and frameworks that match the technology stack chosen for the solution. #### 3. External Factors that Facilitate its Development - Clarity in the business requirements (trade in peanuts and sweets), which avoids ambiguities in the scope of the software. - The availability of free and open source development tools. - Methodological support and teacher guidance during the hours of the subject. #### 4. External Factors that Hinder its Development and Proposed Solutions - Possible Limiting Factor: The limitation of face-to-face time (3 hours per week) versus the technical development workload involved in an inventory system with batch and expiration control. - Solution: Implement strict organization using agile methodologies (dividing the project into sprints or weekly milestones) and allocate blocks of autonomous work outside of class time. - Possible Limiting Factor: Technical unforeseen events or complex errors in the integration of the database or business logic. - Solution: Conduct unit and comprehensive tests early and promptly consult with the teaching staff about any doubts during the course sessions. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives should be stated clearly, concisely, and without further explanation; that is, they should be self-explanatory. It is suggested that they be written using an infinitive verb, as this requires specifying concrete actions.

| General objective | Develop and implement Monroy Sales , a comprehensive IT solution aimed at small and medium-sized businesses marketing peanuts and sweets, which allows automating the registration of merchandise entries and exits, guaranteeing the traceability of batches and expiration dates, and optimizing stock management. Once the project development is complete, the result can be compared with what was planned by evaluating the achievement of the following goals: - Operational Automation: Verify if the system managed to reduce or eliminate manual records and errors in stock counting compared to the company's traditional process. - Quality Control and Expiration: Check the effectiveness of automatic alerts to prevent losses due to products nearing their expiration date, a critical factor in the confectionery sector. - Information Reliability: Compare the speed and accuracy of real-time inventory report delivery based on the implemented database model. - Lifecycle Compliance: Evaluate whether the solution was delivered within the established timeframe (August to December) by rigorously applying the design, development methodologies, and industry best practices planned from the beginning. . |
| --- | --- |
| Specific objectives | To achieve the overall objective of Monroy Sales , the following specific objectives are established, oriented to each stage of the software development: - Gather and model requirements: Collect and document the functional and non-functional requirements of the confectionery and peanut business using industry methodologies, ensuring a clear understanding of input, output, and batch control flows. - Design the architecture and data model: Design the software architecture and structure the databases (relational and/or non-relational) that guarantee secure, efficient and fast access storage for the inventory, product catalog and transaction record. - Build the interface and business logic: Develop the main functionalities of the system and an intuitive interface for users (administrators and warehouse workers), integrating the logic for critical stock alerts and expiration date control. - Manage and plan the project life cycle: Apply management methodologies and tools (agile or traditional approaches) to organize tasks during the development period (August to December), controlling time and mitigating technical risks. - Validate and test the solution: Run unit, integration, and quality tests on the software to verify its stability, security, and exact compliance with the company's operational needs before its closure. |

5. Methodology

In the following section you must describe the methodology, specific to your discipline, that you will use to solve the APT project described above, including the stages and working methods.

Description of the Methodology

#### 1. Methodology for Developing and Addressing the Problem To resolve the problems of inventory control issues, losses, and lack of traceability in Monroy Sales , the project will be approached using a hybrid/agile approach (adapted to methodologies such as Scrum adapted to weekly blocks), structured in the following methodological phases: - Requirements Analysis and Engineering Phase: Mapping the current processes of the confectionery distributor, modeling the input flows, outputs and batch restrictions. - Architectural and Data Design Phase: Database modeling (relational/non-relational) and user interface design focused on operational usability in warehouse and administration. - Implementation/Development Phase: Iterative coding of system modules (product management, stock control, expiration alerts and reports). - Testing and Deployment Phase: Quality validation, unit testing, and verification that the solution meets business requirements before its final delivery in December. #### 2. Definition of Team Functions, Tasks and Responsibilities Note: If you are working alone, you can indicate that you assume all roles; if you are a team, you can distribute and adapt the following roles: - Member 1: Project Leader and Requirements Analyst - Functions and Tasks: Coordinate compliance with the general planning (August to December schedule), lead the gathering of requirements with the client or simulated scenario, write the technical documentation and manage the risks of the project. - Team Member 2: Data Architect and Backend Developer - Functions and Tasks: Design, model and implement the database, structure the server's business logic (stock control, transactions and batch validation) and ensure the security and integrity of the information. - Member 3: Frontend Developer and Quality Assurance (QA) Manager - Functions and Tasks: Design and develop user interfaces (intuitive screens for operators and administrators), implement visual components, and lead the execution of software tests to detect and correct errors before deliveries. - Member 3: Tester (QA) - Responsible for testing and verifying software to detect errors, failures, or unexpected behavior , ensuring that it meets requirements and functions correctly before being delivered to the end user.

6. Evidence

Next, describe what evidence will be assessed in the progress report and the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence will be understood as the products developed during the project that serve to demonstrate or document how the work has been implemented.

| Type of evidence (advance or final) | Name of the evidence | Description | Justification |
| --- | --- | --- | --- |
| Advance | Requirements and architecture document | Document with system requirements and database diagrams for stock and expiration date control | It demonstrates the analysis and design phase, showing that the problem of paper usage was understood before programming. |
| Advance | Planning and schedule | Spreadsheet detailing the tasks and those responsible for each task planned throughout the project | It demonstrates team organization and ensures the project is feasible within the established timeframe. |
| End | Functional inventory system | Code repository and operational database with the Monroy company's input, output and alert system. | It is the main product that solves the central problem, replacing manual inventory with automated inventory. |
| End | User manual and test report | Document explaining to operators how to use the system and a record of the quality tests performed. | Verify that the software is usable by the client and that it meets the quality standards of the graduate profile. |

7. Work Plan

In the following table, define the planning of your APT Project according to the requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Responsible | Observations |
| Requirements Engineering / IT Project Management | Requirements Gathering and Analysis | Interviews with the Monroy company, surveying of current manual processes on paper and specification of functional (stock control, expiration alerts) and non-functional requirements. | Computers, interview forms, Google Docs/Notion, internet connection. | 3 Weeks (August) | Project Leader | Difficulty: Coordinating schedules with the client. Facilitator: Direct access to the company's physical paper forms. |
| Database Management / Software Design | Data Modeling and Architecture | Design of the Entity-Relationship Diagram (ERD) for the management of products, batches, and stock. Prototyping of user interface (UI) screens for the warehouse and administration interface. | Diagramming software (Draw.io), Figma, development IDE. | 3 Weeks (September) | Data Architect and BackEnd Developer | Difficulty: Designing the correct logic for batch and expiration date control. Facilitator: Well-defined business rules from the previous phase. |
| Software Design and Development / Multiplatform | System Programming and Integration | Coding of the backend (inventory logic) and frontend (graphical interface), along with the creation and linking of the relational database. | VS Code, Git/GitHub, Database (PostgreSQL/MySQL), development frameworks. | 7 Weeks (October - November) | Frontend Developer | Difficulty: Adjusting errors in the integration between the database and the interface. Facilitator: Use of Open Source tools and version control with Git. |
| Quality Design and Development / Project Management | Software Testing, Documentation, and Closure | Execution of inventory functionality tests, preparation of user manuals for warehouse managers and drafting of the final project report. | Testing environment, manual template, tracking tool (Trello/Gantt). | 3 Weeks (November - December) | Tester | Difficulty: Last-minute adjustments based on teacher feedback. Facilitator: Continuous monitoring of the class-by-class schedule. |

8. Gantt Chart

Find a Gantt chart format that suits you and organize the activities planned in the previous step within it, considering the period assigned for the development of your APT Project. You must maintain the timeframe of the academic period throughout the development of the three phases included in the Thesis Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Requirements gathering and analysis of company management | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database model design and interface prototypes |  |  |  | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software development |  |  |  |  |  |  | x | x | x | x | x | x | x | x |  |  |  |  |  |
| Quality testing, manual development and final delivery. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  | x | x |

If the APT Project is a group project, this column should list the names of those responsible for each task or activity. This will allow for different evaluations for each member.